# Description

Post mortem

Description	2

What went right	3

What went wrong	4

What can we learn from the experience?	5

# Description

In this project we made a game prototype for a dungeon crawler with deckbuilding. The Stakeholder was Tatiana. One goal was to learn to structure a gaming project. Another goal was to have a playable game build. Those gamers may want to have a more tactical or strategic game with battles using a wide variety of action cards, instead of a real time fighting game.

# What went right?

The Initial planning phase went really great. One person in our group had an idea that he felt really passionate about, and that passion really sprouted within the whole group. We had a lot of great ideas but just like the Greek mythology stories about Icarus we might have flown too close to the sun.

Cooperating went well.

The cooperation within the team went well. We tried to do as much as we could ourselves and if we got stuck on something we could just ask another team member and like ninety nine percent of the time we were able to solve the problem and overcome the obstacle together.

Furthermore we had a pretty united

Unit testing was a bit frightening at first. Since we used the Godot engine with GD-Script for our project there was this really handy tool called Gut which made unit testing way easier than we initially thought. This tool made it really easy to unit test every class and its methods / functions and it made it easy to check if the right signal was connected and that the right signals were emitted. Though if we were to redo this whole project i think we would have done it with test driven development instead

# What went wrong?

The time was short for a project like this, because we wanted to make it possible to for example battle enemies using action cards which can mean a little more complex battle than usual. That there was no teacher assistant on the course was a little less safe than having it just a little, according to the argument that even in a group project it is bad to get stuck which means less learning, even if we can ask each other and need to be independent workers. All unit tests like testing the traversable function of the level were not that easy to construct for everybody immediately.

# What can we learn from the experience?

The main take away from this project we would say is that it is very easy to overscope and try to do more things that we actually have time for. But overscoping also taught us to actually make prioritization, and actually decide on what we as a team need to focus on. 
Furthermore we created unit tests to test our code for the last milestone for the project. This gave us a whole other view upon how we can develop things. We got to learn more about why actually testing our code, both in a smaller scope like individual units and with a bigger scope is very important to maintain and expand the project into something bigger. This also has moved our thought process more towards testing test driven development for upcoming projects in our education.